**Week 4: Frontend Development**

**Objectives:**

* Develop the frontend UI for candidate and expert dashboards.
* Implement a user-friendly matching results display.

**Tasks Completed:**

* Built React-based frontend with basic navigation and dashboard layouts.
* Connected frontend with Flask APIs for fetching expert and candidate data
* Created forms for candidates to upload resumes and experts to update their profiles.

**Challenges Faced:**

* Handling CORS issues while connecting frontend and backend.
* Designing an intuitive UI for users with minimal technical knowledge.

**Next Steps:**

* Implement an expert matching program
* Deploy the backend and frontend for testing.a
* Start debugging and improving performance.